SecureVault

Distributed File Storage System with End-to-End Encryption & RBAC

Implementation Plan — 4-Person Work Breakdown

Integrated M.Tech in Software Engineering  |  VIT-AP University  |  2025–26

Shashwat Kumar (22MIS7212) · Alur Saif Ali Khan (22MIS7009) · Thuraka Lekhana (22MIS7267) · Kattameedi Balram Reddy (22MIS7091)

# 1. Project Overview

SecureVault is a distributed file storage system that combines per-chunk AES-256-GCM encryption, replicated storage across independent nodes, and role-based access control (RBAC) enforced via signed JWTs. It targets the core weaknesses of conventional cloud storage: plaintext or server-held keys, single points of failure, and coarse-grained permissions.

### Problem being solved

- Insecure storage – centralised providers often hold plaintext data or server-side keys, so one breach exposes everything.

- Single point of failure – traditional file servers have no redundancy; a node crash causes downtime or data loss.

- Coarse access control – flat permission models can't express per-file, per-role policies for multi-user teams.

### Reference figures motivating the design

- 83% of breaches involve stored data.

- USD 4.45M average cost per breach (2023).

- 99.9% uptime target, achieved through 3× replication.

### Core objectives

- Encrypted file chunking – fixed-size chunks, each encrypted independently with AES-256-GCM.

- Distributed storage nodes – 3+ independent nodes with automatic replication and heartbeat health checks.

- Secure key management – per-user, per-file keys held only in a dedicated metadata store, never on storage nodes.

- Role-based access control – owner / editor / viewer policies enforced via signed JWTs.

- Fault tolerance – automatic failure detection and re-replication to maintain 3× redundancy.

- Research benchmark – AES-128 vs AES-256 vs ChaCha20 throughput/security comparison with publishable results.

# 2. Team & Responsibility Overview

The plan below divides every module, task, and week across all four team members individually — nothing is left as an undivided “both/shared” task. Shared components (metadata/key store, integration testing) carry an explicit primary owner and a named support member.

| Member | ID | Primary Ownership | Secondary / Support |
| --- | --- | --- | --- |
| Shashwat Kumar | 22MIS7212 | Node communication layer; AES-256/ChaCha20 encryption module; benchmark suite | Supports metadata/key-store design |
| Alur Saif Ali Khan | 22MIS7009 | Auth service, RBAC enforcement, JWT issuance; web dashboard (Flask/Jinja2) | Supports integration testing |
| Thuraka Lekhana | 22MIS7267 | File chunking module; project-wide testing & QA (pytest, locust) | Supports web dashboard content/UX |
| Kattameedi Balram Reddy | 22MIS7091 | Replication manager; heartbeat monitor & fault-tolerance logic | Supports metadata/key-store schema |

# 3. Technology Stack

| Layer | Technology | Owner |
| --- | --- | --- |
| Core language | Python 3.11+ | All members |
| Node communication | Python sockets / gRPC | Shashwat Kumar |
| File chunking | Python io, hashlib | Thuraka Lekhana |
| Encryption | cryptography (PyCA), pycryptodome | Shashwat Kumar |
| Auth & RBAC | Flask, PyJWT, SQLite | Alur Saif Ali Khan |
| Replication | Python threading | Kattameedi Balram Reddy |
| Heartbeat monitor | asyncio + sockets | Kattameedi Balram Reddy |
| Web dashboard | Flask + Jinja2, Bootstrap | Alur Saif Ali Khan (+ Lekhana on UX/content) |
| Testing | pytest, locust | Thuraka Lekhana (all members write module-level unit tests) |
| Benchmarking | timeit, matplotlib, pandas | Shashwat Kumar |

# 4. System Architecture

The system is organised into six logical layers:

- Client layer – Web UI / CLI communicating over HTTPS / TLS 1.3.

- API gateway – authentication check, rate limiting, request routing.

- Core services – chunk & encrypt service, auth & RBAC service, metadata service.

- Replication manager – 3× copy distribution, heartbeat, automatic re-replication.

- Storage nodes (A, B, C) – store AES-256 encrypted chunks only; no keys ever touch a node.

- Security layer – AES-256 at rest, TLS in transit, per-user key store, audit log.

### Encryption / write path

- Client uploads file over HTTPS.

- File is chunked and padded into 4 MB blocks (Lekhana's module).

- A unique AES-256 key is generated per chunk (Shashwat's module).

- Each chunk is encrypted with AES-256-GCM using a random IV (Shashwat's module).

- Encrypted chunk data is sent to a storage node via the node-comm layer (Shashwat's module).

- The replication manager writes the chunk to 3 nodes (Balram's module) and the chunk key is stored in the metadata service – never on the storage node.

### RBAC matrix

| Role | Read | Write | Delete | Manage |
| --- | --- | --- | --- | --- |
| Owner | ✓ | ✓ | ✓ | ✓ |
| Editor | ✓ | ✓ | — | — |
| Viewer | ✓ | — | — | — |

### Transport security

- TLS 1.3 between client and gateway.

- mTLS between storage nodes.

- Certificate pinning.

- Perfect forward secrecy.

# 5. Individual Work Breakdown

Each member's section below lists design tasks, implementation tasks, testing tasks, concrete interfaces/schemas to build, and deliverables — in the same level of detail across all four members.

## 5.1 Shashwat Kumar — Node Communication & Encryption

### A. Node Communication Layer

- Define the wire protocol: protobuf schema (.proto) if using gRPC — messages StoreChunkRequest, FetchChunkRequest, DeleteChunkRequest, HealthCheckRequest/Response — or a length-prefixed binary/JSON framing if using raw sockets.

- Implement NodeServer(node_id, bind_addr) exposing RPCs: store_chunk(chunk_id, ciphertext) -> ack, fetch_chunk(chunk_id) -> ciphertext, delete_chunk(chunk_id) -> ack, health_check() -> {status, disk_free, load}.

- Implement NodeClient / connection pool with retry-with-backoff, used by core services and the replication manager to reach nodes A/B/C.

- Add connection multiplexing so one client instance can address all 3 nodes concurrently (asyncio or a thread pool).

- Layer mTLS onto node-to-node channels once certificates are issued (coordinate cert generation with Saif's auth service, which already manages the CA/keys for JWT signing).

- Write integration tests that spin up 3 local NodeServer processes on different ports and exercise store/fetch/delete/health_check end to end.

### B. AES-256 / ChaCha20 Encryption Module

- Use the cryptography (PyCA) library's AESGCM primitive as the default algorithm.

- Implement generate_key() -> 256-bit key and generate_iv() -> 96-bit random IV, sourced from os.urandom; enforce one fresh IV per chunk, never reused with the same key.

- Implement encrypt_chunk(chunk: bytes, key: bytes) -> (ciphertext, iv, auth_tag) and decrypt_chunk(ciphertext, key, iv, auth_tag) -> chunk, raising an AuthenticationError on tag mismatch (tamper detection).

- Return only (key, iv) to the calling service for metadata storage; ciphertext is the only thing that reaches the node-comm layer — keys must never be logged.

- Add a ChaCha20-Poly1305 implementation behind the same encrypt/decrypt interface (strategy pattern: EncryptionProvider.get('aes256'|'aes128'|'chacha20')) so the benchmark suite can swap algorithms without touching call sites.

- Unit test: round-trip correctness, tamper detection (flip one ciphertext byte and confirm decryption fails), and IV-uniqueness across 100k generated IVs.

### C. Benchmark Suite

- Build a harness using timeit to measure encryption/decryption latency and throughput (MB/s) for AES-128, AES-256-GCM, and ChaCha20-Poly1305 across payload sizes (4 KB, 4 MB, 100 MB).

- Record ciphertext + IV + auth-tag overhead per algorithm to quantify storage cost.

- Use pandas to tabulate raw results (CSV) and matplotlib to chart latency/throughput comparisons.

- Write up findings against the hypothesis: AES-256-GCM gives the best security/performance tradeoff despite a ~22% throughput cost vs AES-128, with ChaCha20 as the better option on low-power nodes.

### Deliverables — Shashwat

- node_comm/ package: server.py, client.py, protocol definition, integration tests

- crypto/ package: aes.py, chacha.py, provider.py, unit tests incl. tamper + IV-uniqueness tests

- benchmark/ package: harness.py, results.csv, charts (png), written comparison summary

## 5.2 Alur Saif Ali Khan — Auth, RBAC & Web Dashboard

### A. Auth Service

- Design the SQLite schema: users(id, username, password_hash, created_at), files(id, owner_id, filename, size, created_at), roles(user_id, file_id, role), refresh_tokens(id, user_id, token_hash, expires_at).

- Implement Flask endpoints: POST /register, POST /login (validates credentials, issues a signed JWT carrying user_id + default role claim), POST /refresh, POST /logout (revokes refresh token).

- Hash passwords with bcrypt/argon2 (never store plaintext); sign JWTs with PyJWT using an asymmetric key (RS256) so node/service verification doesn't require sharing the signing secret.

- Implement token expiry + refresh flow: short-lived access token (~15 min), longer-lived refresh token (~7 days) stored hashed in refresh_tokens.

### B. RBAC Enforcement

- Implement the RBAC matrix as a lookup table: ROLE_PERMISSIONS = {owner: {read,write,delete,manage}, editor: {read,write}, viewer: {read}}.

- Implement a @require_role(action) Flask decorator that: extracts the JWT, verifies signature/expiry, looks up the caller's role for the target file_id, and checks the action against ROLE_PERMISSIONS — returns 403 on denial.

- Implement grant/revoke endpoints: POST /files/<id>/roles (Owner-only, per @require_role('manage')) to set another user's role; DELETE /files/<id>/roles/<user_id> to revoke.

- Add an audit_log table and write an entry on every grant/revoke/delete action (actor, action, target, timestamp).

- Unit test every cell of the RBAC matrix (e.g., Viewer attempting write → 403; Editor attempting delete → 403; Owner attempting manage → 200).

### C. Web Dashboard

- Build Flask + Jinja2 + Bootstrap pages: /login, /dashboard (file browser + upload), /files/<id>/chunks (chunk map / replication status), /files/<id>/roles (RBAC management), /audit (audit log view).

- Wire the upload form to call chunk → encrypt → replicate pipeline (Lekhana's chunker → Shashwat's crypto → Balram's replication manager) and show a progress indicator.

- Build the chunk-map view: for a given file, show which of nodes A/B/C hold each chunk and its checksum-verified status (pulled from Balram's replication metadata).

- Coordinate with Lekhana on UX copy/content review and with Balram on the data the chunk-map view needs to display.

### Deliverables — Saif

- auth/ package: models.py (SQLite schema), routes.py (register/login/refresh), rbac.py (decorator + matrix), tests

- dashboard/ package: Flask app, Jinja2 templates, Bootstrap static assets

- Audit log implementation + RBAC unit test suite covering all matrix cells

## 5.3 Thuraka Lekhana — File Chunking & Testing/QA

### A. File Chunking Module

- Implement chunk_file(path, chunk_size=4*1024*1024) as a generator yielding fixed-size byte chunks; tag the final (possibly shorter) chunk with its true length so reassembly doesn't over-read.

- Compute a SHA-256 checksum per chunk (used for integrity verification both by the chunker and later by the replication manager's checksum sync).

- Implement reassemble(chunks: List[bytes], expected_checksums: List[str]) -> bytes that validates each chunk's checksum before concatenation and raises IntegrityError on mismatch.

- Handle edge cases explicitly: empty file (0 B), file smaller than one chunk, file exactly on a chunk boundary, and file with a partial final chunk.

- Expose chunk metadata (chunk_id, index, size, checksum) in a format the metadata service (shared component, Section 6) can persist directly.

### B. Project-Wide Testing & QA

- Own the pytest suite structure: tests/unit/ (per-module, written by each module owner) and tests/integration/ (cross-module, written/maintained by Lekhana).

- Write the end-to-end integration test: upload → chunk (own module) → encrypt (Shashwat) → replicate (Balram) → download → decrypt → reassemble, asserting byte-for-byte equality with the original file.

- Write fault-injection tests: kill a node process mid-test and assert the heartbeat monitor (Balram) detects it and re-replication restores 3× redundancy within a bounded time window.

- Set up locust load-test scenarios for concurrent uploads/downloads to validate API gateway rate limiting and measure throughput under load.

- Maintain a CI checklist (even if run manually): lint, unit tests, integration tests, coverage summary — run before every merge to the shared branch.

- Coordinate with Saif on dashboard content/UX review before the Week 8 demo rehearsal.

### Deliverables — Lekhana

- chunking/ package: chunker.py, reassemble.py, unit tests for all size edge cases

- tests/integration/ suite: end-to-end pipeline test, fault-injection test

- tests/load/ locust scenarios + a short QA report summarising coverage and known gaps

## 5.4 Kattameedi Balram Reddy — Replication & Fault Tolerance

### A. Replication Manager

- On each successfully encrypted chunk, write the ciphertext to 3 distinct nodes chosen by a placement strategy (start with round-robin; consider consistent hashing if time allows for more even load distribution).

- Track node_locations per chunk in the metadata service (List[node_id]); verify each write by comparing the checksum returned by the node against Lekhana's chunk checksum.

- Implement re-replication: when the heartbeat monitor marks a node DOWN, enumerate all chunks whose node_locations include that node, pick a healthy spare node, copy the chunk there, and update node_locations.

- Guard against replication storms: throttle re-replication throughput (e.g., max N chunks/second) and log every placement change for the audit trail (feeds Saif's /audit view).

### B. Heartbeat / Fault-Tolerance Monitor

- Implement an asyncio heartbeat loop: each NodeServer reports liveness every N seconds (configurable, default 2s) to a central coordinator.

- Mark a node DOWN after K consecutive missed heartbeats (default K=3) to avoid false positives from transient network blips.

- On DOWN transition, enqueue the affected chunk list (via the metadata service) for the replication manager's re-replication routine.

- On node recovery (UP transition), reconcile: verify each chunk the node claims to hold via checksum, and only re-sync chunks that are missing or stale rather than a full resync.

- Build the specific demo path: kill Node B's process → confirm the monitor flips it to DOWN within ~(K × N) seconds → confirm re-replication restores 3× redundancy → confirm Node B rejoining does not duplicate data.

### C. Shared Metadata / Key Store (co-owned with Shashwat)

- Design the schema jointly with Shashwat: chunks(chunk_id, file_id, index, node_locations, encryption_key, iv, checksum, version, updated_at).

- Keep the key columns (encryption_key, iv) logically separable from replication-facing columns so the key store could later be split out to a KMS/Vault without a schema rewrite.

- Expose only the minimal internal API the chunk/encrypt service and replication manager need — no direct external/API-gateway access to this table.

### Deliverables — Balram

- replication/ package: manager.py (placement + re-replication), heartbeat.py (monitor + reconciliation)

- metadata/ package (co-owned): schema.py, access layer used by Shashwat's crypto module and Balram's replication manager

- Fault-tolerance demo script used in the Week 8 rehearsal (kill-node → detect → re-replicate → rejoin)

# 6. Shared Components — Ownership & Coordination

| Component | Primary Owner | Support | Coordination Point |
| --- | --- | --- | --- |
| Metadata / key-store schema | Shashwat Kumar | Kattameedi Balram Reddy | Schema must satisfy both the crypto module's key storage needs and the replication manager's node_locations tracking |
| Integration & fault-injection tests | Thuraka Lekhana | Kattameedi Balram Reddy | Lekhana writes the test; Balram exposes hooks to simulate node failure on demand |
| Web dashboard chunk-map view | Alur Saif Ali Khan | Kattameedi Balram Reddy | Balram defines the data shape (node_locations + checksum status); Saif renders it |
| mTLS certificates for node-to-node | Shashwat Kumar | Alur Saif Ali Khan | Saif's auth service manages the signing key; Shashwat consumes certs in the node-comm layer |
| Demo rehearsal script (Week 8) | All four | — | Each member owns their module's segment of the live walkthrough |

# 7. Timeline (8 Weeks)

Grouped into four phases, with each week's tasks attributed to a specific person so no task is ambiguously “shared.”

| Week | Phase | Shashwat Kumar | Alur Saif Ali Khan | Thuraka Lekhana | Kattameedi Balram Reddy |
| --- | --- | --- | --- | --- | --- |
| 1 | Foundation | Wire protocol design; repo scaffolding | Repo scaffolding; SQLite schema draft | Repo scaffolding; chunk-size decision | Repo scaffolding; metadata schema draft |
| 2 | Foundation | NodeServer/NodeClient implementation | Auth endpoints (register/login/refresh) | chunk_file / reassemble + edge-case tests | Metadata service skeleton (with Shashwat) |
| 3 | Security | AES-256-GCM encrypt/decrypt + tamper tests | RBAC decorator + matrix unit tests | Unit test support for chunking edge cases | Replication manager: placement strategy v1 |
| 4 | Security | ChaCha20 path behind provider interface | Grant/revoke endpoints + audit log table | Begin integration test harness design | Replication manager: node_locations tracking |
| 5 | Resilience | mTLS integration with node-comm | Cert coordination for mTLS (with Shashwat) | Integration test: end-to-end pipeline | Heartbeat monitor: liveness loop + DOWN detection |
| 6 | Resilience | Support benchmark harness scaffolding | Web dashboard: login, upload, file browser | Fault-injection tests (kill-node scenarios) | Re-replication + reconciliation on recovery |
| 7 | Polish | Full benchmark run: AES-128/256, ChaCha20 | Chunk-map view + RBAC management screen | Locust load tests; QA report | Demo path hardening (kill → detect → heal) |
| 8 | Polish | Benchmark write-up for research draft | Dashboard polish; audit view | Final QA pass; demo rehearsal coordination | Fault-tolerance demo rehearsal |

# 8. Testing & QA Strategy

- Unit tests (pytest), written by the owning member: Shashwat – crypto + node-comm; Saif – auth/RBAC; Lekhana – chunking; Balram – replication/heartbeat.

- Integration tests (owned by Lekhana, with input from all): end-to-end upload → chunk → encrypt → replicate → download → decrypt → reassemble, verifying byte-for-byte file integrity.

- Fault-injection tests (Lekhana + Balram): kill a node process mid-test and confirm heartbeat + re-replication restore redundancy within a bounded time window.

- Load testing with locust (Lekhana): concurrent uploads/downloads to validate the API gateway's rate limiting and measure throughput under load.

- Security review (Shashwat + Saif): confirm no plaintext keys are ever written to node-facing storage or logs; verify JWT signature validation rejects tampered tokens.

# 9. Demo Scenario & Deliverables

### Demo walkthrough (each step below is presented by its owning member)

- Upload file (Saif presents UI; Lekhana's chunker + Shashwat's crypto run underneath) – a 100 MB file is uploaded via the web UI; the system chunks, encrypts, and distributes it across 3 nodes.

- Verify replication (Balram presents) – the dashboard shows the chunk map with each chunk replicated on A, B, C with integrity checksums.

- Kill a node (Balram presents) – simulate Node B failure; the system detects it via heartbeat and triggers re-replication to a spare node.

- Download file (Lekhana presents) – the user downloads; the system fetches available chunks, decrypts, and reassembles – file intact, verified byte-for-byte.

- RBAC demo (Saif presents) – a Viewer-role user attempts a write and is denied; the Owner grants Editor access and the write then succeeds.

### Final deliverables

- Working SecureVault system on a 3-node local cluster

- Web dashboard UI

- RBAC enforcement

- Fault-tolerance demo

- Benchmark report (AES-128 vs AES-256 vs ChaCha20)

- Research paper draft

- Complete source code

- Technical documentation

# 10. Risks & Mitigations

| Risk | Impact | Mitigation | Owner |
| --- | --- | --- | --- |
| IV reuse with the same AES key | Breaks GCM confidentiality guarantees | Generate IV via a CSPRNG per chunk; unit-test for uniqueness across large sample runs | Shashwat Kumar |
| Replication storm on repeated node flapping | Excess network/CPU load, cascading failures | Throttle re-replication rate; require K consecutive missed heartbeats before marking DOWN | Kattameedi Balram Reddy |
| Keys leaking via logs/metadata joins | Full confidentiality compromise | Keep key columns logically separate from replication columns; scrub keys from any debug logging | Shashwat Kumar + Balram |
| Integration delays due to cross-module dependencies | Late resilience testing, rushed demo | Weekly 15-min sync between all four; Lekhana flags integration blockers by Wednesday of each week | Thuraka Lekhana |
| Benchmark results not reproducible | Weakens research contribution | Fix payload sizes/iteration counts in a config file; run all three algorithms in the same environment/session | Shashwat Kumar |
| RBAC bypass via stale/forged JWT | Unauthorized data access | Short-lived access tokens, RS256 signing, explicit unit tests per matrix cell | Alur Saif Ali Khan |

# 11. Next Steps

- Finalise the wire protocol (gRPC vs raw sockets) — Shashwat, before end of Week 1.

- Agree the metadata/key-store schema jointly — Shashwat + Balram, before end of Week 1, so all four can build against it independently.

- Confirm chunk size (4 MB) and key/IV generation approach in code review — Shashwat + Lekhana, before Week 3.

- Schedule the Week 4 cross-pairing checkpoint between Balram (replication) and Shashwat (encryption/metadata) to avoid integration slip.

- Lock the demo script and each member's presentation segment by Week 7 — all four.